# AI investment decision paper

One investment, one paper: filled sample and blank

Companion to “An automation business case the board can test” at renzodemartini.com/automation-business-case/. Version of 3 November 2026.

## How to use it

Part A is a filled sample, built on the article’s sample order-to-cash proposal. Yellow cells are samples. Every business, figure and date in Part A is made up to show the method. None is a client or a result.

Part B is the same paper blank. Grey cells are yours. Fill in the evidence first, then the options, then the resolution.

Keep hours and dollars apart. Hours freed are capacity, not cash, until spending actually changes. Put the software and running costs beside every payback or value claim.

For your whole digital plan, business.gov.au has a free Digital strategy template (docx) that sets goals and actions. This paper is for one investment decision.

General information only. It is not legal, financial or tax advice. Have the resolution wording reviewed for your company by your adviser or company secretary.

# Part A: filled sample

Sample proposal: automate order handling across sales, operations and finance. Sample figures, excl. GST. Illustrative, not a client result.

## 1. Decision sought

| Field | Entry |
| --- | --- |
| Decision sought | Approve rollout of automated order handling (sample)? The proposed resolution in section 6 is to defer. |
| Decision maker | The board (sample) |
| Sponsor (role) | Operations manager |
| Meeting date | Sample board meeting |
| Review date | 30 days after the meeting, at the next board meeting (sample) |

## 2. Options, including doing nothing

| Option | Upfront cash | Overflow and corrections a month | Software and running a month | Total a month |
| --- | --- | --- | --- | --- |
| Continue as now | A$0 | A$3,200 | A$0 | A$3,200 |
| Improve manual checks | A$1,000 once | A$2,700 | A$0 | A$2,700 |
| Automate | A$12,000 | A$200 | A$1,000 | A$1,200 |

Automate costs less each month than the other two, but it is the only option with upfront cash of A$12,000. Upfront cash is not in the monthly totals.

## 3. Evidence behind each claim

| Claim | Evidence | Source and date | Owner | Confidence |
| --- | --- | --- | --- | --- |
| 600 orders a month | Four-week order count | Sales system export, sample four weeks | Sales admin | High |
| Handling takes 80 hours a month | Four weeks of time notes | Team time notes, sample four weeks | Operations manager | Medium |
| Overflow support costs A$2,000 a month | Supplier invoices | Accounts payable ledger | Finance lead | High |
| Corrections cost A$1,200 a month | Credit notes and refunds, kept apart from staff rework | Ledger, sample four weeks | Finance lead | Medium |
| The overflow contract can end | Contract notice terms | Not yet confirmed | Finance lead | Low |

## 4. Hours and cash, apart

Hours (capacity, not cash)

| Line | Hours |
| --- | --- |
| Handling hours a month now | 80 |
| Handling hours a month proposed | 30 |
| Hours released a month | 50 (80 less 30) |
| Implementation time from existing staff | 40 hours once; no extra cash assumed |

Cash (dollars)

| Line | Base case | Downside (benefit halved) |
| --- | --- | --- |
| Upfront cash (implementation and training) | A$12,000 | A$12,000 |
| Gross cash benefit a month | A$3,000 (A$2,000 overflow ended, A$1,000 fewer corrections) | A$1,500 |
| Software a month | A$300 | A$300 |
| Other running costs a month | A$700 | A$700 |
| Net cash benefit a month | A$2,000 | A$500 |
| Simple payback after go-live | 6 months (A$12,000 divided by A$2,000) | 24 months (A$12,000 divided by A$500) |

Simple payback ignores discounting, financing and tax. For a decision that runs several years, add the years with the net present value calculator in the article.

## 5. Risks and control conditions

| Test | Evidence required | Sample result | Owner |
| --- | --- | --- | --- |
| Volume | Four-week baseline | Pass | Operations manager |
| Error cost | Documented avoidable losses | Pass | Finance lead |
| Control risk | Stop and recovery demonstrated | FAIL: not yet shown | Builder, shown to the operations manager |
| Payback | Cash case with running costs | Pass | Finance lead |
| Doing nothing | Costed alternative | Pass | Finance lead |

The failed-gate example: four of five tests pass and the one failed control still stops the approval. A good base case does not outweigh a control that has not been shown to work.

| Risk | Likelihood | Consequence | Control | Responsible |
| --- | --- | --- | --- | --- |
| An order is sent twice to the same customer | Medium (sample) | A refund and a lost customer | Duplicate check before send; stop and recovery shown | Builder; operations manager |
| The overflow contract does not end | Low (sample) | The cash benefit falls by A$2,000 a month | Written notice terms confirmed | Finance lead |

## 6. Proposed resolution and sign-off

That the board defers rollout of the sample automation. Management is to show a tested stop-and-recovery path and confirmation that overflow spending can end, within 30 days. The board decides again at its next meeting. The present process continues meanwhile. (Sample wording.)

| Role | Name | Signed | Date |
| --- | --- | --- | --- |
| Chair (sample) | Sample name | Sample | Sample date |
| Sponsor (sample) | Sample name | Sample | Sample date |

Outcome options: decline (no credible benefit, or unacceptable residual risk), defer (missing evidence a bounded test can resolve) or approve (evidence, controls and funding conditions met).

# Part B: blank paper

Your proposal. Write amounts in A$ and say whether they include or exclude GST. Delete the grey guidance lines when you are done.

## 1. Decision sought

| Field | Entry |
| --- | --- |
| Decision sought |  |
| Decision maker |  |
| Sponsor (role) |  |
| Meeting date |  |
| Review date |  |

## 2. Options, including doing nothing

| Option | Upfront cash | Overflow and corrections a month | Software and running a month | Total a month |
| --- | --- | --- | --- | --- |
| Continue as now |  |  |  |  |
| A smaller change (manual checks, or a setting in software you already own) |  |  |  |  |
| Automate |  |  |  |  |

Price a smaller change before you price a build. Upfront cash is not in the monthly totals.

## 3. Evidence behind each claim

| Claim | Evidence | Source and date | Owner | Confidence (High, Medium, Low) |
| --- | --- | --- | --- | --- |

## 4. Hours and cash, apart

Hours (capacity, not cash)

| Line | Hours |
| --- | --- |
| Hours a month now |  |
| Hours a month proposed |  |
| Hours released a month |  |
| Implementation time from existing staff |  |

Cash (dollars)

| Line | Base case | Downside |
| --- | --- | --- |
| Upfront cash |  |  |
| Gross cash benefit a month (only spending that actually changes) |  |  |
| Software a month |  |  |
| Other running costs a month |  |  |
| Net cash benefit a month |  |  |
| Simple payback after go-live (upfront divided by net a month) |  |  |

Choose the downside before you see the result. Hours freed become cash only when a contract ends, a hire is avoided or a cost falls.

## 5. Risks and control conditions

| Test | Evidence required | Result (Pass, Fail, Not yet shown) | Owner |
| --- | --- | --- | --- |
| Volume | Baseline for at least four weeks |  |  |
| Error cost | Documented avoidable losses |  |  |
| Control risk | Stop and recovery demonstrated |  |  |
| Payback | Cash case with running costs |  |  |
| Doing nothing | Costed alternative |  |  |

| Risk | Likelihood | Consequence | Control | Responsible |
| --- | --- | --- | --- | --- |

Look at how likely each risk is and the damage if it happens, then decide who is responsible for each part (business.gov.au, Make a risk management plan).

## 6. Proposed resolution and sign-off

Resolution (decline, defer or approve), conditions and deadline

| Role | Name | Signed | Date |
| --- | --- | --- | --- |

## Evidence basis

business.gov.au, “Develop your digital strategy”: allocate resources and responsibilities; set measurable targets for each digital goal and have a plan to measure progress; plan to review the strategy regularly. Read 3 November 2026; no page date shown. https://business.gov.au/online-and-digital/develop-your-digital-strategy

business.gov.au, “Make a risk management plan”: look at the likelihood of the event and the consequence if it happens; decide who is responsible for each part of the plan; schedule regular checking and updating of risks. Read 3 November 2026; no page date shown. https://business.gov.au/risk-management/risk-assessment-and-planning/make-risk-management-plan

Microsoft, “NPV function”: values must be equally spaced in time and occur at the end of each period. Read 3 November 2026; no page date shown. https://support.microsoft.com/en-us/excel/functions/npv-function

The five tests and the sample figures are from the article. The layout is the author’s own method, not a published standard.